## Slide 2
Context Setting (5–7 mins)
Large real estate companies like DLF Limited deal with:
Multiple construction sites
Hundreds of vendors
Thousands of buyers/investors
Heavy documentation (leases, compliance, reports)
👉 Pain point: Too much repetitive manual work

## Slide 3
Demo Title:
"Construction Progress Report Generation –
AI vs Manual"

## Slide 4
Step 1: Give Raw Data – Suppose we have following raw notes
Project: Gurgaon Commercial Tower B
Date: 20 April 2026
Progress:
- Foundation completed
- Structure 65% complete
- Electrical work started (20%)
Issues:
- Delay due to rain (3 days)
- Cement shortage last week
Resources:
- 120 workers onsite
- 5 cranes active

## Slide 5
Step 2: Manual output (Typical) – Following is an example of email typed manually
Subject: Site Progress Update
The construction work at Gurgaon site is going on.
Foundation is completed and structure is around 60-70%.
Electrical work has also started.
There was some delay due to rain and shortage of cement.
Workers are around 120 and cranes are working.
Regards,
Site Engineer

## Slide 6
Step 3: AI output – We give following prompt to AI
PROMPT:
Generate a professional construction progress report
for a Gurgaon commercial project using the following data.
Include sections: Summary, Progress, Issues, Resources, Next Steps.
Keep it concise and formal.

## Slide 7
Step 4: AI output
Subject: Construction Progress Report – Gurgaon Commercial Tower B
Date: 20 April 2026
1. Summary
The project is progressing steadily with major milestones achieved in foundation work and ongoing structural development. Minor delays were encountered due to weather and material constraints.
2. Progress
- Foundation work: Completed
- Structural development: 65% complete
- Electrical work: Initiated (20% completion)
3. Issues & Challenges
- 3-day delay due to rainfall
Temporary cement shortage last week
Continued next page

## Slide 8
Step 4: AI output
4. Resources Deployed
- Workforce: 120 workers onsite
- Equipment: 5 cranes operational
5. Next Steps
- Accelerate structural work to recover delay
- Ensure consistent material supply
- Expand electrical work coverage
Regards,
Project Management Team

## Slide 9
SIDE-BY-SIDE COMPARISON
Factor | Manual | AI
Time | 2–3 hours | 2–3 minutes
Quality | Inconsistent | Professional
Structure | Poor | Well-organized
Scalability | Low | High
Human Effort | High | Low

## Slide 10
Advanced Demo (Optional – If Time)
Convert this report into:
1. Email for investors
2. WhatsApp update for buyers
3. Internal dashboard summary
Important: Same raw data → multiple outputs

## Slide 12: EXTRA
Ffnbksdfd
Fdslj;f
Fl;ds